CHANGE ORDER FORM

| Company Name | Red Bovine Dairy farms |
| --- | --- |
| Company Contact | Adam Saddler |
| Date of Request | 3.7.24 |
| Requestor Name | Jane Saddler |
| Email | jsaddler@redbovinefarms.com |
| Phone | 999-999-8888 |
| Change Order # | 001 |

Proposed Changes - Be detailed in your description.

Addition   ☒		Subtraction or Drop   ☐	Change to existing Content   ☐

We would like to add a careers page, not just job openings but the type of careers available in the farming industry. We would also like to add a gallery to show some of the fun that can be found on the farm.

Change Reason/Explanation - What is your objective for the change?

The objective is to bring awareness to farming careers and what positions may be available on our farm. The gallery would be to showcase our visitors and animals.

Page(s) and URL(s) To Be Changed:

www.redbovinedairyfarms.com/index

Urgency Level:   No Rush  ☒   Medium  ☐   ASAP  ☐

Estimate of Services for Change:

| Service | Estimated Hours | Estimated Cost |
| --- | --- | --- |
| Design | 4.5 | 250.00 |
| Writing (Editing) | 6 | 330.00 |
| Editing (Graphics) | 4 | 220.00 |
| Web Maintenance | 3.5 | 195.00 |
| Total | 18.0 | 995.00 |

Approval

Please be aware any changes will extend the time and cost of completing the website.  By signing this document, you agree to the additional changes and costs, including any added time required to complete the project.

Client Signature									Date

Jane Saddler 3.7.24

Printed Name: Jane Saddler

Client Signature									Date

Adam Saddler 3.7.24

Printed Name: Adam Saddler

Go Social Website Design								Date

Molly Atkinson 3.7.24

Project Manager:  Molly Atkinson

APPROVED	☒

DECLINED	☐  Reason: