# Quality Assurance Plan

# PREPARED FOR:

# Red Bovine Dairy

PREPARED BY:

Danielle Robinson | Molly Atkinson | Dorothy McChesney

TABLE OF CONTENTS

Summary	3

Participants	4

Test Environments	4

Test Cases	5

Web Standards	5

Page Content	6

Functionality	7

Links	8

Web Standards	11

Page Content	12

Functionality	13

Links	14

Web Standards	17

Page Content	18

Functionality	19

Links	20

Bug Reporting Plan	23

Bug Fixing Plan	23

Bug Priority Scheme	23

Bug Severity Scheme	24

Bug Reports	25

Type of Quality Assurance

The level of Quality Assurance that will be performed on the site is Light/Informal. The QA Lead or Project Manager will coordinate and track this process. A test team will go through the site; compiles and lists all the bugs for production to fix. Then the Lead person tracks the bug list, noting if the bug is being worked on, deferred or fixed, and dates it.

# Summary

Schedule: General quality assurance testing should be done ASAP. Once quality assurance has been confirmed, recurrence should be once every time a major change is made to a site.

Methodology: During both composition and after completion, rigorous testing is essential. It should be timely to avoid delays, yet comprehensive to catch any issues. Balancing efficiency and thoroughness ensures a robust product.

Resources: HTML and CSS validators will be used for validation of code. JavaScript validation should be done after every major fix as well. Formatting the code to make it more organized and clean in order to avoid unnecessary setbacks

# Participants

QA Lead: Danielle Robinson

- Will work to test the site for any errors/bugs with the client.

- Will regularly check in with the client with updates on the severity of all bugs/errors and if the site will be up to date by launch.

- Will give it her all to solve and fix the bugs in a timely manner.

Project Manager: Molly Atkinson

- Will assist the lead QA(Danielle Robinson) to test the site for errors/bugs.

Web Production Specialist: Dorothy McChesney

- Will fix any bugs found during testing.

- Will report any fixes to the lead QA and PM.

Client: Adam Saddler (Red Bovine Dairy)

- Works with the lead QA to test site for errors/bugs.

- Reports to Project Manager if any concerns arise before launch day.

- Signs and agrees to the QA plan.

# Test Environments

Browsers that should be tested:

Google Chrome, Firefox, and Safari.

Platforms that should be tested:

Desktop and Mobile (IOS/Android)

# Test Cases

Test Case 1 - Chrome

# Web Standards

| Reporter | Molly Atkinson | Date | 4/16/24 |
| --- | --- | --- | --- |
| Platform | Laptop | Test Name | Web Standards |
| Operating System | Mac OS |  |  |
| Validation |  |  |  |
| Action | Expected | Satisfaction | Comments |
| CSS | CSS validates with no errors | Yes |  |
| HTML | HTML validates with no errors | Yes |  |
| SEO |  |  |  |
| Meta Author | Each page names author | No | Not present on any page |
| Meta Descriptions | Each page utilizes keywords up to 160 characters | No | Not present on any page |
| Meta Keywords | Each Page has 10 or less descriptive and relevant keywords/phrases | No | Not present on any page |
| Meta Robots | Robot tags present | No | Not preset on any page |
| Title Text | Each page gives page name | Yes |  |
| Optimized Images | Images are optimized for the web | Yes |  |
| Accessibility |  |  |  |
| Color Contrast | High contrast between text and backgrounds | Yes | Check ‘test accessibility’ |
| Test Accessibility | Should come back with no errors | No | Contrast between light green color and white text, li are not contained in <ul>, <ol>, or <menu> |
| Headings | H1 tags present on each page | Yes |  |
| Alt tags | Descriptive alt tags should be present for every image | Yes |  |

# Page Content

| Reporter | Molly Atkinson | Date | 4/16/24 |
| --- | --- | --- | --- |
| Platform | Laptop | Test Name | Page Content |
| Operating System | Mac OS |  |  |
| Validation |  |  |  |
| Action | Expected | Satisfaction | Comments |
| CSS | Passes with no errors | Yes |  |
| HTML | Passes with no errors | Yes |  |
| SEO |  |  |  |
| Mobile Friendly | Displays properly on different devices | No | Pics don’t load properly on mobile, red Bovine Dairy Farms H1 is too small |
| Page Content | Displays well | No | Looks poor on mobile devices |
| Tags | Every tag is complete | Yes |  |
| Accessibility |  |  |  |
| Padding | Padding around edges | No | Extra gap on right side of page |
| Scrolls | Scrolling works | Yes |  |
| Consistency of color | Same color pattern | Yes |  |
| Page alignment | Everything on page is aligned well | Yes |  |
| Browsers | Loads in different browsers | Yes | Safari, Chrome, and Firefox |
| Icons | Loads in different browsers |  |  |

# Functionality

| Reporter | Molly Atkinson | Date | 4/16/24 |
| --- | --- | --- | --- |
| Platform | Laptop | Test Name | Functionality |
| Operating System | Mac OS |  |  |
| Validation |  |  |  |
| Action | Expected | Satisfaction | Comments |
| Navigation Bar Sectional Drop Downs | Navigation bar has drop down sections that appear when clicked on to lead to different pages | Yes |  |
| Font size is legible for mobile | Font size adjusts to remain large enough for easy legibility | Yes |  |
| Header and images are all responsive and line up | All images adjust to the size of the webpage | No | Mobile view images aren’t loading correctly |
| Responsive in design | Web page fits correctly on mobile screen | No | Images don’t load properly |
| Quick loading time of website | Site should load in 5 seconds or less | Yes |  |

# Links

| Reporter | Molly Atkinson | Date | 4/16/24 |
| --- | --- | --- | --- |
| Platform | Laptop | Test Name | Links |
| Operating System | Mac OS |  |  |
| Validation |  |  |  |
| Action | Expected | Satisfaction | Comments |
| Home page | Link leads to home page | Yes |  |
| About page | Link leads to about page | Yes |  |
| 100-Year Celebration | Link leads to 100-year celebration page | Yes |  |
| Spring Celebration | Link leads to spring celebration page | Yes |  |
| Summer Swing | Link leads to summer swing page | Yes |  |
| Fall Festival | Link leads to fall festival page | Yes |  |
| Milk | Link leads to milk page | Yes |  |
| Cheese | Link leads to cheese page | Yes |  |
| Ice Cream | Link leads to ice cream page | Yes |  |
| Other | Link leads to other products page | Yes |  |
| Boarding | Link leads to boarding page | Yes |  |
| Victory Gardens | Link leads to Victory Gardens page | Yes |  |
| Becoming a Farmer | Link leads to Becoming a Farmer Page | Yes |  |
| Hobby Farm 101 | Link leads to hobby farm page | Yes |  |
| Farming Professions | Link leads to Farming Professions page | Yes |  |
| Farm Safety | Link leads to farm safety page | Yes |  |
| Organic Farming | Link leads to organic farming page | Yes |  |
| Gallery | Link leads to gallery page | Yes |  |

Test Case 2 - Safari

# Web Standards

| Reporter | Molly Atkinson | Date | 4/17/24 |
| --- | --- | --- | --- |
| Platform | Laptop | Test Name | Web Standards |
| Operating System | Mac OS |  |  |
| Validation |  |  |  |
| Action | Expected | Satisfaction | Comments |
| CSS | CSS validates with no errors | Yes |  |
| HTML | HTML validates with no errors | Yes |  |
| SEO |  |  |  |
| Meta Author | Each page names author | No | Not present on any page |
| Meta Descriptions | Each page utilizes keywords up to 160 characters | No | Not present on any page |
| Meta Keywords | Each Page has 10 or less descriptive and relevant keywords/phrases | No | Not present on any page |
| Meta Robots | Robot tags present | No | Not preset on any page |
| Title Text | Each page gives page name | Yes |  |
| Optimized Images | Images are optimized for the web | Yes |  |
| Accessibility |  |  |  |
| Color Contrast | High contrast between text and backgrounds | Yes | Check ‘test accessibility’ |
| Test Accessibility | Should come back with no errors | No | Contrast between light green color and white text, li are not contained in <ul>, <ol>, or <menu> |
| Headings | H1 tags present on each page | Yes |  |
| Alt tags | Descriptive alt tags should be present for every image | Yes |  |

# Page Content

| Reporter | Molly Atkinson | Date | 4/17/24 |
| --- | --- | --- | --- |
| Platform | Laptop | Test Name | Page Content |
| Operating System | Mac OS |  |  |
| Validation |  |  |  |
| Action | Expected | Satisfaction | Comments |
| CSS | Passes with no errors | Yes |  |
| HTML | Passes with no errors | Yes |  |
| SEO |  |  |  |
| Mobile Friendly | Displays properly on different devices | No | Pics don’t load properly on mobile, red Bovine Dairy Farms H1 is too small |
| Page Content | Displays well | No | Looks poor on mobile devices |
| Tags | Every tag is complete | Yes |  |
| Accessibility |  |  |  |
| Padding | Padding around edges | No | Extra gap on right side of page |
| Scrolls | Scrolling works | Yes |  |
| Consistency of color | Same color pattern | Yes |  |
| Page alignment | Everything on page is aligned well | Yes |  |
| Browsers | Loads in different browsers | Yes | Safari, Chrome, and Firefox |
| Icons | Loads in different browsers |  |  |

# Functionality

| Reporter | Molly Atkinson | Date | 4/17/24 |
| --- | --- | --- | --- |
| Platform | Laptop | Test Name | Functionality |
| Operating System | Mac OS |  |  |
| Validation |  |  |  |
| Action | Expected | Satisfaction | Comments |
| Navigation Bar Sectional Drop Downs | Navigation bar has drop down sections that appear when clicked on to lead to different pages | Yes |  |
| Font size is legible for mobile | Font size adjusts to remain large enough for easy legibility | Yes |  |
| Header and images are all responsive and line up | All images adjust to the size of the webpage | No | Mobile view images aren’t loading correctly |
| Responsive in design | Web page fits correctly on mobile screen | No | Images don’t load properly |
| Quick loading time of website | Site should load in 5 seconds or less | Yes |  |

# Links

| Reporter | Molly Atkinson | Date | 4/17/24 |
| --- | --- | --- | --- |
| Platform | Laptop | Test Name | Links |
| Operating System | Mac OS |  |  |
| Validation |  |  |  |
| Action | Expected | Satisfaction | Comments |
| Home page | Link leads to home page | Yes |  |
| About page | Link leads to about page | Yes |  |
| 100-Year Celebration | Link leads to 100-year celebration page | Yes |  |
| Spring Celebration | Link leads to spring celebration page | Yes |  |
| Summer Swing | Link leads to summer swing page | Yes |  |
| Fall Festival | Link leads to fall festival page | Yes |  |
| Milk | Link leads to milk page | Yes |  |
| Cheese | Link leads to cheese page | Yes |  |
| Ice Cream | Link leads to ice cream page | Yes |  |
| Other | Link leads to other products page | Yes |  |
| Boarding | Link leads to boarding page | Yes |  |
| Victory Gardens | Link leads to Victory Gardens page | Yes |  |
| Becoming a Farmer | Link leads to Becoming a Farmer Page | Yes |  |
| Hobby Farm 101 | Link leads to hobby farm page | Yes |  |
| Farming Professions | Link leads to Farming Professions page | Yes |  |
| Farm Safety | Link leads to farm safety page | Yes |  |
| Organic Farming | Link leads to organic farming page | Yes |  |
| Gallery | Link leads to gallery page | Yes |  |

Test Case 3 - Firefox

# Web Standards

| Reporter | Molly Atkinson | Date | 4/17/24 |
| --- | --- | --- | --- |
| Platform | Laptop | Test Name | Web Standards |
| Operating System | Mac OS |  |  |
| Validation |  |  |  |
| Action | Expected | Satisfaction | Comments |
| CSS | CSS validates with no errors | Yes |  |
| HTML | HTML validates with no errors | Yes |  |
| SEO |  |  |  |
| Meta Author | Each page names author | No | Not present on any page |
| Meta Descriptions | Each page utilizes keywords up to 160 characters | No | Not present on any page |
| Meta Keywords | Each Page has 10 or less descriptive and relevant keywords/phrases | No | Not present on any page |
| Meta Robots | Robot tags present | No | Not preset on any page |
| Title Text | Each page gives page name | Yes |  |
| Optimized Images | Images are optimized for the web | Yes |  |
| Accessibility |  |  |  |
| Color Contrast | High contrast between text and backgrounds | Yes | Check ‘test accessibility’ |
| Test Accessibility | Should come back with no errors | No | Contrast between light green color and white text, li are not contained in <ul>, <ol>, or <menu> |
| Headings | H1 tags present on each page | Yes |  |
| Alt tags | Descriptive alt tags should be present for every image | Yes |  |

# Page Content

| Reporter | Molly Atkinson | Date | 4/17/24 |
| --- | --- | --- | --- |
| Platform | Laptop | Test Name | Page Content |
| Operating System | Mac OS |  |  |
| Validation |  |  |  |
| Action | Expected | Satisfaction | Comments |
| CSS | Passes with no errors | Yes |  |
| HTML | Passes with no errors | Yes |  |
| SEO |  |  |  |
| Mobile Friendly | Displays properly on different devices | No | Pics don’t load properly on mobile, red Bovine Dairy Farms H1 is too small |
| Page Content | Displays well | No | Looks poor on mobile devices |
| Tags | Every tag is complete | Yes |  |
| Accessibility |  |  |  |
| Padding | Padding around edges | No | Extra gap on right side of page |
| Scrolls | Scrolling works | Yes |  |
| Consistency of color | Same color pattern | Yes |  |
| Page alignment | Everything on page is aligned well | Yes |  |
| Browsers | Loads in different browsers | Yes | Safari, Chrome, and Firefox |
| Icons | Loads in different browsers |  |  |

# Functionality

| Reporter | Molly Atkinson | Date | 4/17/24 |
| --- | --- | --- | --- |
| Platform | Laptop | Test Name | Functionality |
| Operating System | Mac OS |  |  |
| Validation |  |  |  |
| Action | Expected | Satisfaction | Comments |
| Navigation Bar Sectional Drop Downs | Navigation bar has drop down sections that appear when clicked on to lead to different pages | Yes |  |
| Font size is legible for mobile | Font size adjusts to remain large enough for easy legibility | Yes |  |
| Header and images are all responsive and line up | All images adjust to the size of the webpage | No | Mobile view images aren’t loading correctly |
| Responsive in design | Web page fits correctly on mobile screen | No | Images don’t load properly |
| Quick loading time of website | Site should load in 5 seconds or less | Yes |  |

# Links

| Reporter | Molly Atkinson | Date | 4/17/24 |
| --- | --- | --- | --- |
| Platform | Laptop | Test Name | Links |
| Operating System | Mac OS |  |  |
| Validation |  |  |  |
| Action | Expected | Satisfaction | Comments |
| Home page | Link leads to home page | Yes |  |
| About page | Link leads to about page | Yes |  |
| 100-Year Celebration | Link leads to 100-year celebration page | Yes |  |
| Spring Celebration | Link leads to spring celebration page | Yes |  |
| Summer Swing | Link leads to summer swing page | Yes |  |
| Fall Festival | Link leads to fall festival page | Yes |  |
| Milk | Link leads to milk page | Yes |  |
| Cheese | Link leads to cheese page | Yes |  |
| Ice Cream | Link leads to ice cream page | Yes |  |
| Other | Link leads to other products page | Yes |  |
| Boarding | Link leads to boarding page | Yes |  |
| Victory Gardens | Link leads to Victory Gardens page | Yes |  |
| Becoming a Farmer | Link leads to Becoming a Farmer Page | Yes |  |
| Hobby Farm 101 | Link leads to hobby farm page | Yes |  |
| Farming Professions | Link leads to Farming Professions page | Yes |  |
| Farm Safety | Link leads to farm safety page | Yes |  |
| Organic Farming | Link leads to organic farming page | Yes |  |
| Gallery | Link leads to gallery page | Yes |  |

# Bug Reporting Plan

The testers will be responsible for monitoring bugs/errors found on the site.

- Completing the form when necessary for documentation of the bug.

- Note the steps that were taken to locate and receive the bug/error.

- Report the URL of the bug's location.

- Screen capture will be critical in this effort to solve the bug.

- ID the browser or device used.

- ID the severity of the bug/error and how big of a priority it is to get solved.

- Explanation of how the solved bug/error came to be.

# Bug Fixing Plan

Upon completion of testing, the filled-out forms are submitted for evaluation. The Quality Assurance Lead meticulously reviews each form, assessing any identified bugs. The severity and priority of each issue are determined to ensure timely attention to critical matters. Subsequently, the forms are handed over to the Production Lead, who revises the code to address the reported bugs. Revisions are thoroughly reviewed, and upon approval, the client signs off on the revised code. The QA Lead maintains ongoing communication with the Production Lead, diligently following up until all higher-level bugs (such as block, critical, and major issues) are resolved. This streamlined process ensures efficient bug resolution and upholds product quality.

# Bug Priority Scheme

⦁    Priority 1: Critical bug/error (results in crashes or loss of data)

⦁    Priority 2: Major bug/error (loss of functionality or usability of the site)

⦁    Priority 3: Minor bug/error (minor loss of functionality or usability of the site)

⦁    Priority 4: Slight bug/error (lowest priority such as spelling errors or incorrect grammar)

# Bug Severity Scheme

⦁    1. Blocker- No further testing can be done.

⦁    2. Critical- Broken website.

⦁    3. Major- Major loss in Functionality.

⦁    4. Minor- Minor loss in Functionality.

⦁    5. Trivial- UI Enhancements

All efforts will be put forth into fixing any block, critical, or major bugs before launch of the website. If we are unable to fix the problems by the time the website is scheduled to launch, we will extend the launch date by 5 business days to further ensure all bugs are fixed and taken care of. Any remaining lower level bugs, such as medium, minor and trivial bugs, will be addressed within 5 business days of website launch.

By signing here I agree to the bug tracking and fixing plans as outlined above.

Signature:  __Adam Saddler_______   	 Date:  __4/17/2024___

# Bug Reports