| # Weekly assignments |  |  |
| --- | --- | --- |
|  | GO SOCIAL WEBSITE DESIGN | 4/22/24 – 4/30/24 |

|  | mon 4/22 | TUE 4/23 | Wed 4/24 | thurs 4/25 | fri 4/26 |
| --- | --- | --- | --- | --- | --- |
| Molly | Team Meeting: 5:00 – 7:00 | 4/16 Agenda Due 4/16 Meeting Minutes Due Weekly Calendar Due Time Logs Due Budget Due QAP - Test Cases Up-to-date client website and URL due 11:59 – QAP & Docs 11:59 - Team Peer Review |  |  |  |
| Danielle | Team Meeting: 5:00 – 7:00 | QAP - Bug Report Quality Assurance Plan outline 11:59 – QAP & Docs 11:59 - Team Peer Review |  |  |  |
| Dorothy | Team Meeting: 5:00 – 7:30 | QAP - Scoring guide check Up-to-date website and URL due 11:59 – QAP & Docs 11:59 - Team Peer Review |  |  |  |

|  | mon 4/29 | TUE 4/30 |
| --- | --- | --- |
| Molly | Team Meeting: 5:00 – 7:00 | 4/22 Agenda Due 4/22 Meeting Minutes Due Weekly Calendar Due Time Logs Due Budget Due Site Announcement Maintenance and Eval 11:59 - SEO Plan 11:59 – Maintenance & Eval 11:59 – Site Announcement 11:59 – Domain name 11:59 - Team Peer Review |
| Danielle | Team Meeting: 5:00 – 7:00 | Domain Name 11:59 - SEO Plan 11:59 – Maintenance & Eval 11:59 – Site Announcement 11:59 – Domain name 11:59 - Team Peer Review |
| Dorothy | Team Meeting: 5:00 – 7:00 | SEO Plan 11:59 - SEO Plan 11:59 – Maintenance & Eval 11:59 – Site Announcement 11:59 – Domain name 11:59 - Team Peer Review |

*Assignments in bold are due dates given by the CEO, non-bolded assignments are within the team and are subject to change, though they are to be completed by the allotted date unless the team is given prior notice.

**This schedule is reflective of the assigned work every week. If there is any confusion, please contact the project manager.