| # Weekly assignments |  |  |
| --- | --- | --- |
|  | GO SOCIAL WEBSITE DESIGN | 4/01/24 – 4/08/24 |

|  | mon 4/08 | TUE 4/09 | Wed 4/10 | thurs 4/11 | fri 4/12 |
| --- | --- | --- | --- | --- | --- |
| Molly | Team Meeting: 5:00 – 7:00 | 4/1 Agenda Due 4/1 Meeting Minutes Due Weekly Calendar Due Time Logs Due Budget Due Design Style Guide - Global Ele - Page Ele - File Structure 11:59 – Design Style Guide 11:59 - Team Peer Review |  |  |  |
| Danielle | Team Meeting: 5:00 – 7:00 | Design Style Guide - Functional Specs 11:59 – Design Style Guide 11:59 - Team Peer Review |  |  |  |
| Dorothy | Team Meeting: 5:00 – 7:30 | Up-to-date company website and URL due Design Style Guide - Tech Specs Up-to-date website and URL due 11:59 – Design Style Guide 11:59 - Team Peer Review |  |  |  |

|  | mon 4/15 | TUE 4/16 |
| --- | --- | --- |
| Molly | Team Meeting: 5:00 – 7:00 | 4/8 Agenda Due 4/8 Meeting Minutes Due Weekly Calendar Due Time Logs Due Budget Due B&D - Careers page - Contact page - About page - Handoff Packet - Production Guide Up-to-date client website and URL due 11:59 – Build and Delivery 11:59 - Team Peer Review |
| Danielle | Team Meeting: 5:00 – 7:00 | B&D - Learning pages - Gallery page - Services pages 11:59 – Build and Delivery 11:59 - Team Peer Review |
| Dorothy | Team Meeting: 5:00 – 7:00 | B&D - Events pages - Products pages Up-to-date website and URL due 11:59 – Build and Delivery 11:59 - Team Peer Review |

*Assignments in bold are due dates given by the CEO, non-bolded assignments are within the team and are subject to change, though they are to be completed by the allotted date unless the team is given prior notice.

**This schedule is reflective of the assigned work every week. If there is any confusion, please contact the project manager.