	Weekly assignments 
	
	

	
	GO SOCIAL WEBSITE DESIGN
	4/01/24 – 4/08/24 



	
	mon 4/08
	TUE 4/09
	Wed 4/10
	thurs 4/11
	fri 4/12

	Molly 
	Team Meeting: 5:00 – 7:00 
	4/1 Agenda Due
4/1 Meeting Minutes Due
Weekly Calendar Due
Time Logs Due
Budget Due
Design Style Guide 
· Global Ele
· Page Ele
· File Structure
11:59 – Design Style Guide
11:59 - Team Peer Review
	
	
	

	Danielle 
	Team Meeting: 5:00 – 7:00
	Design Style Guide 
· Functional Specs
11:59 – Design Style Guide
11:59 - Team Peer Review
	
	
	

	Dorothy 
	Team Meeting: 5:00 – 7:30
	Up-to-date company website and URL due
Design Style Guide 
· Tech Specs
Up-to-date website and URL due
11:59 – Design Style Guide
11:59 - Team Peer Review
	
	
	



	
	mon 4/15
	TUE 4/16

	Molly 
	Team Meeting: 5:00 – 7:00 
	4/8 Agenda Due
4/8 Meeting Minutes Due
Weekly Calendar Due
Time Logs Due
Budget Due
B&D
· Careers page
· Contact page
· About page
· Handoff Packet
· Production Guide
Up-to-date client website and URL due
11:59 – Build and Delivery
11:59 - Team Peer Review

	Danielle 
	Team Meeting: 5:00 – 7:00
	B&D
· Learning pages
· Gallery page
· Services pages
11:59 – Build and Delivery
11:59 - Team Peer Review

	Dorothy 
	Team Meeting: 5:00 – 7:00
	B&D
Events pages
Products pages
Up-to-date website and URL due
11:59 – Build and Delivery
11:59 - Team Peer Review



*Assignments in bold are due dates given by the CEO, non-bolded assignments are within the team and are subject to change, though they are to be completed by the allotted date unless the team is given prior notice. 
**This schedule is reflective of the assigned work every week. If there is any confusion, please contact the project manager. 
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